Work Item Description

# Title

Lawful Interception in the 3GPP R’2000 architecture

1		3GPP Work Area

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2		Linked work items

3GPP release 2000 architecture and services

3		Justification

The release 99 lawful interception specifications reflect the basic release 99 architecture with separated circuit and packet data services. The 3GPP release 2000 architecture introduces several functions and services which need to be addressed by lawful interception. These include release 2000 service models, for example SIP and H.323 enabled features, which need to be addressed as part of packet interception. In addition, the latest CAMEL and Location services also need to addressed for a release 2000 lawful interception system.  Interception implications of the interworking between the 3G MSC and the 3G GSN will also be addressed. Finally, any end to end encryption offered in release 2000 requires consideration in the lawful interception standards.

4		Objective

The objective of this work item is to create a lawful interception specification for the latest release 2000 architecture and services as described in the above justification.

5		Service Aspects

None

6		MMI-Aspects

None

7		Charging Aspects

None

8		Security Aspects

Enhanced Lawful Interception  specifications

9	Impacts

| Affects: | USIM | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X | None |
| No | x | x | x |  |  |
| Don't know |  |  |  |  |  |

- Expected Output and Time scale (to be updated at each plenary)

| Meeting | Date | Activity |
| --- | --- | --- |
| S3/CN joint meeting | June/July, 2000 | Presentation by S2 to S3 of well-defined and understandable system architecture concepts and principles. |
| S3#16 | November 2000 | Requirements capture |
| S3#17 | February/March 2001 | Feature specification |
| S3#16 S3#17 | November 2001 February/March 2001 | Definition of architecture: Complete CRs |
| SA#11 |  | Definition of architecture: CRs approved at TSG level |

| New specifications |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title |  | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# |  | Approved at plenary# |  | Comments |
| 33.106 v 4.x.x | Lawful Interception Requirements |  | SA3 WG LI | None | S3 November |  | S3 Dec |  | Update to existing document. |
| 33.107 v 4.x.x | Lawful Interception Architecture and Functions |  | SA3 WG LI | None | S3 November |  | S3 Dec |  | Update to existing document |
| Affected existing specifications |  |  |  |  |  |  |  |  |  |
| Spec No. | CR | Subject |  |  |  | Approved at plenary# |  | Comments |  |
| TS 33.106 | 1 | Lawful Interception Requirements |  |  |  | SA6, December 99 |  |  |  |
| TS 33.107 | Initial Rel | Lawful Interception Architecture and Functions |  |  |  | SA6, December 99 |  |  |  |

11		Work item raporteurs

Berthold Wilhelm

12		Work item leadership

3GPP S3

13		Supporting Companies

Mannesmann Mobilfunk

Motorola

Siemens

T-Mobil

14		Classification of the WI (if known)

|  | Feature (go to 14a) |
| --- | --- |
|  | Building Block (go to 14b) |
|  | Work Task (go to 14c) |

14a	The WI is a Feature: List of building blocks under this feature

(list of Work Items identified as building blocks)

14b	The WI is a Building Block: parent Feature

(one Work Item identified as a feature)

14c	The WI is a Work Task: parent Building Block

(one Work Item identified as a building block)